Educational ASL Game

Project Plan

CMSC 495 Capstone

Summer 2026

Table of Contents

Introduction	3

Statement of Work	3

Resource List	4

Roles	5

Risk	6

Schedule	7

# 1.  Introduction

This Project Plan document outlines the team's plan for the development of an American Sign Language (ASL) learning game built in the Godot 4 game engine. The purpose of this document is to provide a clear statement of how and when the project's objectives will be achieved. Included in this document are: a Statement of Work, a Resource List, team member Roles, an assessment of project Risks, and a development Schedule.

The ASL Learning Game is designed to teach players ASL through interactive gameplay. Players are presented with hand sign sprite images and asked to identify the corresponding gesture from a set of multiple-choice answers. The game is intended to be approachable, educational, and expandable.

# 2.  Statement of Work

The client, the Computer Science Department, has requested the team to develop an educational ASL learning game using the Godot 4 game engine. The game will present players with American Sign Language hand sign images and challenge them to correctly identify the corresponding gesture from a set of multiple-choice answers. The primary goal of the application is to make ASL learning engaging and accessible through an interactive game format.

The completed application will be delivered as a downloadable Godot project and presented to the client at the end of the semester. All source code, assets, and documentation will be maintained in the team's shared GitHub repository throughout the development process.

3.  Resource List

In order to develop the ASL Learning Game, the following resources must be acquired or made available to the team. Each resource is identified along with its intended purpose and any relevant notes regarding availability or cost.

| # | Resource | Purpose | Notes |
| --- | --- | --- | --- |
| 1 | Personal computers / laptops | Primary development machines for all team members | Windows or macOS |
| 2 | Godot 4 (game engine) | Core platform for game development, scene creation, and scripting | Free and open source; download link in team repository |
| 3 | GDScript | In-engine scripting language used for all game logic and database management | Built into Godot; no separate installation needed |
| 4 | JSON | Data format for the ASL dialogue and sprite database (asl_database.json) | Plain text file stored in res://data/ within the project |
| 5 | GitHub Repository | Version control and collaboration hub for all code, assets, and documents | Team has been invited; shared repo for all deliverables |
| 6 | Assets (images, audio, font) | Visual assets showing the ASL hand signs and/ or assets used to build the interactive game. |  |
| 7 | Discord / messaging platform | Team communication for daily check-ins and coordination across time zones |  |
| 8 | Internet access | Required for GitHub, documentation, and team communication | LAN or Wi-Fi |

4. Roles

Each team member will be responsible for multiple tasks in order to complete this project. General roles have been assigned and descriptions given below.

| Name | Role | Description |
| --- | --- | --- |
| Jakob Cox | UI Lead | Responsible for user interface creation. |
| Yeabtsega Tena | Scene Lead | Data base implementation and dialogue box creation. |
| Tanjai Ploykao | Character Lead | ASL data base creation and character creation. |

5. Risk

This section contains different risk identified that could interfere with the project being completed. Each risk is assigned an impact level from High, Medium, or Low impact.

| Risk | Impact | Action |
| --- | --- | --- |
| Unfamiliarity with Godot game engine as the platform to facilitate the game. | HIGH Being unfamiliar with the platform will cause setbacks in the development process. | Familiarize ourselves with the platform. We plan to use a beginner’s guide to Godot to get us familiar with the platform. |
| Improper use of version control (Git/GitHub). | HIGH Not following strict version control leads conflicting files and broken code. This will delay the project and could lead to failure. | Protect the main branch by requiring pull request and at least one approval before merging changes. |
| Unfamiliarity with C++ | MEDIUM Being unfamiliar with the coding language will cause setbacks in the development process. | Complete C++ tutorials and communicate with teammates any issues that arise. |
| Inexperience working on group projects. | LOW Having little experience working with others on a large project can cause delays in developing process and could lead to project failure | Create and adhere to a schedule that is realistic and outlines major goals for the project. Have the team communicate regularly and have team meetings at minimum once each week. |

6. Schedule

| Task |  | Start Date | End Date |
| --- | --- | --- | --- |
| Project Planning | scope, goal, objective, risk, tool, schedule | 16-Jun | 23-Jun |
| Project Design | game story, character, mechanism, ASL sign, asset | 24-Jun | 30-Jun |  |
| Phase I Source | prototype development | 1-Jul | 7-Jul |  |
| Peer Review 1 |  | 1-Jul | 7-Jul |  |
| Test Plan |  | 8-Jul | 14-Jul |  |
| Phase II Source | finish game development | 15-Jul | 21-Jul |  |
| User Guide |  | 22-Jul | 28-Jul |  |
| Final | presentation | 29-Jul | 4-Aug |  |
| Peer Review 2 |  | 29-Jul | 4-Aug |  |

| Task | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Planning | 16-Jun | 23-Jun |  |  |  |  |  |  |
| Project Design |  | 24-Jun | 30-Jun |  |  |  |  |  |
| Phase I Source |  |  | 1-Jul | 7-Jul |  |  |  |  |
| Peer Review 1 |  |  | 1-Jul | 7-Jul |  |  |  |  |
| Test Plan |  |  |  | 8-Jul | 14-Jul |  |  |  |
| Phase II Source |  |  |  |  | 15-Jul | 21-Jul |  |  |
| User Guide |  |  |  |  |  | 22-Jul | 28-Jul |  |
| Final |  |  |  |  |  |  | 29-Jul | 4-Aug |
| Peer Review 2 |  |  |  |  |  |  | 29-Jul | 4-Aug |