| Task |  | Start Date | End Date |
| --- | --- | --- | --- |
| Project Planning | scope, goal, objective, risk, tool, schedule | 16-Jun | 23-Jun |
| Project Design | game story, character, mechanism, ASL sign, asset | 24-Jun | 30-Jun |  |
| Phase I Source | prototype development | 1-Jul | 7-Jul |  |
| Peer Review 1 |  | 1-Jul | 7-Jul |  |
| Test Plan |  | 8-Jul | 14-Jul |  |
| Phase II Source | finish game development | 15-Jul | 21-Jul |  |
| User Guide |  | 22-Jul | 28-Jul |  |
| Final | presentation | 29-Jul | 4-Aug |  |
| Peer Review 2 |  | 29-Jul | 4-Aug |  |

| Task | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Planning | 16-Jun | 23-Jun |  |  |  |  |  |  |
| Project Design |  | 24-Jun | 30-Jun |  |  |  |  |  |
| Phase I Source |  |  | 1-Jul | 7-Jul |  |  |  |  |
| Peer Review 1 |  |  | 1-Jul | 7-Jul |  |  |  |  |
| Test Plan |  |  |  | 8-Jul | 14-Jul |  |  |  |
| Phase II Source |  |  |  |  | 15-Jul | 21-Jul |  |  |
| User Guide |  |  |  |  |  | 22-Jul | 28-Jul |  |
| Final |  |  |  |  |  |  | 29-Jul | 4-Aug |
| Peer Review 2 |  |  |  |  |  |  | 29-Jul | 4-Aug |