| Risk | Impact | Action |
| --- | --- | --- |
| Unfamiliarity with Godot game engine as the platform to facilitate the game. | HIGH Being unfamiliar with the platform will cause setbacks in the development process. | Familiarize ourselves with the platform. We plan to use a beginner’s guide to Godot to get us familiar with the platform. |
| Improper use of version control (Git/GitHub). | HIGH Not following strict version control leads conflicting files and broken code. This will delay the project and could lead to failure. | Protect the main branch by requiring pull request and at least one approval before merging changes. |
| Unfamiliarity with C++ | MEDIUM Being unfamiliar with the coding language will cause setbacks in the development process. | Complete C++ tutorials and communicate with teammates any issues that arise. |
| Inexperience working on group projects. | LOW Having little experience working with others on a large project can cause delays in developing process and could lead to project failure | Create and adhere to a schedule that is realistic and outlines major goals for the project. Have the team communicate regularly and have team meetings at minimum once each week. |

| Name | Role | Description |
| --- | --- | --- |
| Jakob Cox | UI Lead | Responsible for user interface creation. |
| Yeabtsega Tena | Scene Lead | Data base implementation and dialogue box creation. |
| Tanjai Ploykao | Character Lead | ASL data base creation and character creation. |